| Date of test | Component to be tested | Type of test to be carried out | Prerequisites and dependencies |
| --- | --- | --- | --- |
| 27/02/2026 | Account Registration | Functional testing using normal data to confirm account creation works | Registration system implemented, connection to database |
| 27/02/2026 | Account Registration | Functional testing using erroneous data to ensure validation checks work | Validation rules created for emails and passwords |
| 27/02/2026 | Account Registration | Boundary testing using minimum and maximum values for input fields | Field length constraints created |
| 27/02/2026 | Account Registration | Validation testing using absent data to confirm error messages display correctly | Presence checks implemented |
| 27/02/2026 | Account Registration | Validation testing using extreme data to test system robustness | Input sanitisation implemented |
| 27/02/2026 | Account Registration | White box testing of registration logic to confirm correct data handling and database insertion | Source code accessible |
| 27/02/2026 | Account Registration | Integration testing to confirm user data flows correctly from front end to database | Database tables created and linked properly |
| 27/02/2026 | Account Registration | Security testing to ensure passwords are hashed and stored securely | Password hashing implemented |
| 27/02/2026 | Account Registration | Performance testing to ensure registration works efficiently with multiple simultaneous users | Server and database configured |

| Date of test | Component to be tested | Type of test to be carried out | Prerequisites and dependencies |
| --- | --- | --- | --- |
| 28/02/2026 | Login | Functional testing using normal data to confirm login works correctly | Existing account and login system implemented |
| 28/02/2026 | Login | Functional testing using erroneous data to ensure incorrect credentials are rejected | User data querying implemented |
| 28/02/2026 | Login | Validation testing using absent data to confirm empty fields trigger error messages | Field validation implemented |
| 28/02/2026 | Login | Boundary testing using minimum and maximum input values for email and password | Input length constraints created |
| 28/02/2026 | Login | Validation testing using extreme data to test system input handling | Input sanitisation implemented |
| 28/02/2026 | Login | Integration testing to confirm login details are checked correctly against database records | Front end connected to database |
| 28/02/2026 | Login | Security testing to ensure passwords are compared securely using hashing | Hashing implemented |
| 28/02/2026 | Login | Performance testing to confirm login system performs efficiently under high user load | Server performance monitoring tools available |

| Date of test | Component to be tested | Type of test to be carried out | Prerequisites and dependencies |
| --- | --- | --- | --- |
| 28/02/2026 | Navigation Bar | Functional testing to ensure navigation links direct users to the correct pages | All pages created and linked |
| 28/02/2026 | Navigation Bar | Functional testing using erroneous interaction to ensure no unexpected behaviour occurs | Event handlers implemented |
| 28/02/2026 | Navigation Bar | Integration testing to ensure navigation bar loads correctly across all pages | Navigation bar component implemented site-wide |
| 28/02/2026 | Navigation Bar | White box testing to confirm conditional paths work correctly (e.g. admin links only visible to admin users) | Source code accessible |
| 28/02/2026 | Navigation Bar | Usability testing to ensure navigation is clear and consistent across desktop and mobile | Responsive formatting created |
| 28/02/2026 | Navigation Bar | Accessibility testing to confirm keyboard navigation and screen reader compatibility | Accessibility features implemented |
| 28/02/2026 | Navigation Bar | Error handling testing to confirm fallback behaviour for broken links | Error handling implemented |

| Date of test | Component to be tested | Type of test to be carried out | Prerequisites and dependencies |
| --- | --- | --- | --- |
| 28/02/2026 | Footer | Functional testing to ensure footer links navigate correctly | All pages created and linked |
| 28/02/2026 | Footer | Integration testing to confirm footer appears and functions across all pages | Footer component implemented site-wide |
| 28/02/2026 | Footer | White box testing to confirm footer code loads correctly on every page | Source code available |
| 28/02/2026 | Footer | System testing to ensure the footer layout remains consistent across the entire site | Footer implemented on all pages |
| 28/02/2026 | Footer | Accessibility testing to confirm keyboard navigation and screen reader compatibility | Accessibility features implemented |
| 28/02/2026 | Footer | Usability testing to ensure footer works consistently across mobile and desktop devices | Responsive design implemented |
| 28/02/2026 | Footer | Error handling testing to confirm fallback behaviour for broken links | Error handling implemented |

| Date of test | Component to be tested | Type of test to be carried out | Prerequisites and dependencies |
| --- | --- | --- | --- |
| 01/03/2026 | Data Processing / Calculator | Functional testing using normal data to confirm correct calculations | Calculator logic implemented |
| 01/03/2026 | Data Processing / Calculator | Boundary testing using minimum and maximum input values | Input constraints implemented |
| 01/03/2026 | Data Processing / Calculator | Validation testing using erroneous data to ensure errors are handled correctly | Validation rules implemented |
| 01/03/2026 | Data Processing / Calculator | White box testing of calculation logic to confirm correct algorithm behaviour | Source code available |
| 01/03/2026 | Data Processing / Calculator | Performance testing to ensure calculations are processed quickly | Server resources available |

| Date of test | Component to be tested | Type of test to be carried out | Prerequisites and dependencies |
| --- | --- | --- | --- |
| 03/03/2026 | Entire System | System testing to ensure all components work together correctly | All components integrated |
| 04/03/2026 | Entire System | Alpha testing conducted internally by developers to identify remaining issues before user testing | Complete working version of system |
| 06/03/2026 | Entire System | Beta testing carried out by a small group of external users to gather usability feedback | Alpha testing completed |
| 08/03/2026 | Entire System | Acceptance testing to confirm system meets all client requirements and specifications | Final version of system available |